BI-ANNUAL DR TEST PLAN

Organization: Company ICT Department

Test Date: 15 June 2026 | Duration: 08:00 - 12:00 SAST

Test Type: Partial Failover + Tabletop Exercise

Scope: ECMS, Email, Active Directory, Backup Restore

OBJECTIVES

1. Validate RTO of 4 hours for ECMS

2. Validate RPO of 1 hour - maximum 1 hour data loss

3. Test DR team communication per RACI matrix

4. Verify backup data integrity and restore capability

ROLES AND RESPONSIBILITIES

Test Lead: ICT Manager

System Owner: Exports Department Manager

Note Taker and Timekeeper: N. Nene - ICT SecOps Assistant

Network Team: BCX Support

Observer: Internal Auditor

TEST SCENARIO

Primary data centre experiences power failure. Failover ECMS to DR site in Cape Town.

Simulate loss of primary site connectivity.

SUCCESS CRITERIA

1. ECMS available on DR site within 4 hours

2. Data loss less than 1 hour

3. All critical users can login and print certificate

4. Incident communication completed per plan