DR REMEDIAL ACTION LOG

Duty: Identify and track remedial actions from DR testing

Owner: N. Nene | Updated: 18 June 2026

| No | Date Found | Gap Description | Severity | Owner | Due Date | Status | Evidence/Notes |

| 1 | 15 Jun 2026 | ECMS restore took 5h12min vs 4hr RTO target | High | Network Team | 30 Jun 2026 | In Progress | Slow WAN link to DR site. Quote for upgrade requested |

| 2 | 15 Jun 2026 | DR contact list had 2 outdated phone numbers | Medium | HR Department | 20 Jun 2026 | Closed | Updated 18 Jun. New list saved v3.2 |

| 3 | 15 Jun 2026 | Backup verification step not documented in runbook | Low | N. Nene | 25 Jun 2026 | In Progress | Added Data Integrity Check step to runbook v1.1 |

| 4 | 15 Jun 2026 | Users not aware of DR site URL and login process | Medium | Comms Team | 22 Jun 2026 | In Progress | Draft awareness email ready for approval |

INTERVIEW LINE: "I log every gap, assign owner and due date, track to closure. This provides audit evidence for ISO 27001 Annex A.17.”